# Retail Order, Inventory & Fulfillment Analytics Platform

# 1. Executive Problem Definition

## 1.1 Business Context

A large retail enterprise operates both online and offline channels and manages high volumes of order, inventory, and fulfillment data. Data is distributed across:

- Oracle-based Order Management System (OMS)

- Warehouse Inventory Systems

- CSV-based shipment and returns data

- JSON-based order event feeds from e-commerce platforms

The organization lacks a unified platform to monitor order lifecycle, inventory movement, and fulfillment efficiency.

## 1.2 Key Business Problems

### Data Challenges

- Order, inventory, and shipment data exist in separate systems

- No consistent linkage between order, product, and warehouse

- Duplicate order records across systems

- Inventory mismatches between warehouse and system

### Operational Challenges

- Delayed visibility into order fulfillment status

- Inefficient tracking of returns and cancellations

- Manual reconciliation between order and shipment data

### Supply Chain Challenges

- Stockouts not identified in time

- Overstock situations due to poor demand visibility

- No unified view of inventory across warehouses

### Analytics Gaps

- No centralized KPI layer for order and inventory

- No real-time fulfillment tracking

- No AI-driven insights for supply chain optimization

## 1.3 Target Business Outcomes

- Unified order lifecycle tracking

- Real-time inventory visibility

- Warehouse-level performance insights

- Identification of stockout and overstock patterns

- AI-enabled analytics for fulfillment efficiency

# 2. Technical Problem Statement

Design and implement a scalable data engineering platform that:

### Ingestion

- Supports Oracle, CSV, and JSON ingestion

- Handles batch and near real-time feeds

### Processing

- Cleans and standardizes order and inventory data

- Validates relationships between orders, products, and warehouses

### Modeling

- Builds star schema for order and inventory analytics

- Supports incremental loads and late-arriving data

### Pipelines

- Uses Snowflake for transformations (70%)

- Uses IDMC for ingestion and orchestration (30%)

### Governance

- Implements RBAC and masking

- Ensures secure access to operational data

### AI Layer

- Enables Cortex-based analytics

- Supports order trend and inventory queries

### Consumption

- Provides dashboards for operations and management

# 3. Dataset Design (6000–8000 Records)

## 3.1 Source Overview

| File | Rows | Format | Role |
| --- | --- | --- | --- |
| ORA_CUSTOMERS | 1200 | Oracle | Master |
| ORA_ORDERS | 1800 | Oracle | Transaction |
| ORA_PRODUCTS | 600 | Oracle | Reference |
| inventory.csv | 1200 | CSV | Warehouse stock |
| shipments.csv | 1800 | CSV | Fulfillment |
| order_events.json | 800 | JSON | Event stream |

## 3.2 Column-Level Details

### ORA_CUSTOMERS

- customer_id

- customer_name

- email

- phone

- city

- state

- region

- customer_segment

### ORA_ORDERS

- order_id

- customer_id

- order_date

- order_status

- total_amount

- payment_method

- channel (online/store)

### ORA_PRODUCTS

- product_id

- product_name

- category

- sub_category

- price

### inventory.csv

- inventory_id

- product_id

- warehouse_id

- stock_quantity

- reorder_level

- last_updated

### shipments.csv

- shipment_id

- order_id

- warehouse_id

- shipment_date

- delivery_date

- shipment_status

### order_events.json

- event_id

- order_id

- event_type

- event_timestamp

- event_status

## 3.3 Data Characteristics

- Multi-source joins: customer_id, order_id, product_id

- Combination of structured and semi-structured data

- Temporal data for order lifecycle tracking

## 3.4 Dirty Data Scenarios (~1%)

- duplicate order_id

- missing product_id in inventory

- negative stock_quantity

- shipment before order_date

- invalid order_status values

- malformed JSON events

# 4. Architecture

Oracle + CSV + JSON → IDMC → Snowflake RAW → STG → CURATED → SEMANTIC → AI → DASHBOARD

# 5. Technology Stack

## Snowflake (70%)

- COPY INTO and Snowpipe

- Streams and Tasks

- Star schema modeling

- VARIANT and FLATTEN

- Query optimization

- Security policies

- Cortex AI

## IDMC (30%)

- Oracle ingestion pipelines

- CSV and JSON ingestion

- Data quality validations

- Taskflow orchestration

## Visualization

- Streamlit dashboards

# 6. Data Model

## Dimensions

- DIM_CUSTOMER

- DIM_PRODUCT

- DIM_WAREHOUSE

- DIM_DATE

## Fact

- FACT_ORDER

### Grain

One row per order line or shipment event

# 7. 5-Day Sprint Execution Plan

## Day 1 — Data Discovery and Profiling

### Objective

Understand order lifecycle and inventory relationships.

### Tasks

- Analyze Oracle and file structures

- Identify joins between orders, products, inventory

- Perform profiling:

  - duplicates in orders

  - missing inventory links

  - invalid shipment dates

### Outputs

- Data profiling report

- DQ rules

- Mapping document

## Day 2 — Ingestion and Cleansing

### Snowflake

- Create database and schemas

- Define stages and file formats

- Load CSV and JSON data

### IDMC

- Build ingestion pipelines

- Implement validation rules

- Route invalid data to reject tables

### Cleansing

- Remove duplicate orders

- Standardize status values

- Flatten JSON

### Outputs

- RAW and STG tables

- Reject datasets

## Day 3 — Modeling and Fact Build

### Tasks

- Design star schema

- Create dimensions and facts

- Join orders with shipments and inventory

### Validation

- Ensure no orphan orders

- Validate grain

### Outputs

- Curated data model

## Day 4 — Incrementals, Optimization, Security and AI

### Incrementals

- Streams on orders and shipments

- Tasks for automation

### Optimization

- Query tuning

- Warehouse sizing

### Security

- Role-based access

- Mask sensitive customer data

### Cortex

- Order trend analysis

- Inventory insights

## Day 5 — Testing, Visualization and Delivery

### Testing

- Validate counts and joins

- Ensure no duplicates

- Test incremental loads

### Visualization

- KPIs:

  - total orders

  - fulfillment rate

  - stock levels

### Deliverables

- Dashboards

- SQL scripts

- IDMC pipelines

- Test reports

# 8. Cortex AI Use Cases

- “Show top selling products”

- “Identify delayed shipments”

- “List low stock items”

# 9. Testing SOP

- Source vs RAW validation

- STG vs CURATED checks

- Referential integrity validation

# 10. Optimization SOP

- Avoid full table scans

- Optimize joins

- Use clustering where needed

# 11. Visualization Requirements

- Order trends

- Inventory levels

- Warehouse comparison

# 12. Evaluation Metrics

| Area | Weight |
| --- | --- |
| Snowflake Engineering | 40% |
| IDMC Pipelines | 20% |
| Data Quality | 15% |
| Optimization | 10% |
| AI and Visualization | 15% |

# 13. Final Outcome

This project simulates a real retail data engineering implementation by covering:

- End-to-end pipeline for order and inventory data

- Handling of multi-source inconsistencies

- Incremental pipeline design

- Operational and analytical reporting

- AI-enabled supply chain insights